## Slide 1: Pre-Project Presentation TOOL FOR HANDWRITTEN RECGONITION Programme: B.Tech in CSE
Mentor(s) : Ms.Pallavi R Kumar
Group No. : 7
Team Leader : Ashish Kumar
Department :Computer Science and Engineering

## Slide 2: Project Team
Sl no. | Registration no. | Students
1. | 16ETCS002114 | SARAH Z ANWAR
2. | 16ETCS002115 | SATYAM AGGRAWAL
3. | 16ETCS002144 | ASHISH JAISWAL
4. | 16ETCS002161 | SAURAV KUMAR

## Slide 3: Outline
Motivation/Need for study
Title and Aim
Objectives
Methods and Methodology
Expected Outcomes
Cost Estimation
Gantt Chart
Work load allocation
References

## Slide 4: Motivation
Earlier, in field of studies and documenting, if someone were presented with a large amount of handwritten text to edit, they would have to input it manually into the computer which is time consuming.
These handwritten or printed documents stay in a large pile of pages at workplace, instead now they can be turned into digital information that can be easily interpreted by the computer.
This project holds great significance since it aims to assist in easing the conversion from manual to digital text type

## Slide 5: Motivation continued…
Process of editing and searching in the documents get easier.
Handwritten notes and important documents are prone to getting lost or destroyed, saving a digital copy is much more efficient and helpful.

## Slide 6: Title
Tool for Text recognition

## Slide 7: Aim
To design and develop an algorithm for Character recognition/ textual image processing

## Slide 8: Objectives
To conduct literature survey on Character Recognition/ textual image processing
To design the methodology to be followed for developing the character recognition algorithm.
To develop and implement the algorithm that recognizes a manual character into a digital text document.
To test and validate the developed algorithm for various textual images
To document the report by unifying all the results and outcomes.

## Slide 9: Methods and Methodology
To conduct literature survey on Character Recognition/ textual image processing
  1.1: Existing books, papers and articles surveyed for character recognition and machine learning (TensorFlow and deep learning-codeblocks)
  (Handwritten character recognition using machine learning methods- Comenus university)
  1.2 Review the literature and summarize various techniques to design develop and implement the tool. List the advantages and disadvantages for the same.
  Offline Handwriting Recognition using Neural Networks-University of Manchester

## Slide 10: Methods and Methodology cont..
2. To design the methodology to be followed for developing the character recognition algorithm.
    2.1: Design the flow chart and High-level ad Low-level diagrams for the developing algorithm, based on the literature survey conducted.
    2.2: List out the different algorithms and software required for the application to be built.

## Slide 11: Methods and Methodology cont..
To develop and implement the algorithm that recognizes a manual character into a digital text document.
    3.1: Develop the algorithm using the flow chart and the diagrams.
    3.2: Implement the developed algorithm that recognizes a manual character into a digital text document

## Slide 12: Methods and Methodology cont..
4. To test and validate the developed algorithm for various textual images
    4.1: Collecting various test samples for the input.
    4.2: Conducting unit testing and software testing.
    4.3: Checking the performance and accuracy of the algorithm for test inputs.

## Slide 13: Methods and Methodology cont..
5. To document the report by unifying all the results and outcomes.
    5.1: Based on the literature survey done, the requirements are reported.
    5.2: Demonstration of the developed algorithm with the test data
    5.3: After the design, implementation, verification, testing and validation, results of the system are reported.
    5.4: Analyze performance of the algorithm and report the performance test results.

## Slide 14: Expected Outcomes
Demonstration of Working Algorithm
Report generation

## Slide 15: Cost Estimation
Component | Units | Cost
Man power | 16weeks*4people | ₹2,00,0000
Laptop (Hardware and software) | 4 Units | ₹10,000
Internet and Electricity | 4 | ₹5,000
Total |  | ₹2,15,000

## Slide 16: Gantt Chart
Project Work (UG) 16weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16
Major Activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Project Selection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Objective 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Objective 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Objective 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Objective 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Objective 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 17: Work Load Allocation
 | Saurav K | Satyam A | Ashish K | Sarah Anwar
Literature Survey |  |  |  | 
Documentation |  |  |  | 
Requirements analysis |  |  |  | 
Designing |  |  |  | 
Implementation |  |  |  | 
Testing |  |  |  | 
Performance Analysis |  |  |  | 

## Slide 18: References

## Slide 19: Thank You